Contract for Inventory Management System

We propose to make an inventory management system for E-Waste of Colorado with the following understandings:

What we propose to make and/or do:

- February
  - Gather hardware, scanners / label makers
  - Interface with the label makers
  - Write software to test label makers
  - Build database and all sub tables
  - Write test software to test the database
- March
  - Set up machines to run software
  - Set up permanent database
  - Set up database backups
  - Begin Prototyping and Testing
  - Gather Feedback
  - Finalize prototypes
- April
  - Allow testing by employees
  - Gather Feedback
  - Make Changes if Necessary
  - Finalize Project

What we need from E-Waste of Colorado to accomplish this task

all necessary hardware, i.e., scanner(s), label-maker(s), etc. from recycled/left-over	materials.

What will happen when these guidelines change

We may change the encoding format from QR codes to RFID or bar-codes, and we may or may not be able to implement an IOS scanner application, but the Administration access, security implementation, and on-the-fly user modification features for the database will remain the same.

What we expect in compensation

You will be giving us a grade for our work on this project, and it will have a substantial impact on our overall grade for our Software Engineering course.

What limitations we have

We are a student team and this is a student project. This project comes with no particular guarantees, including in particular warranty or suitability for a particular purpose, or long-term support. Furthermore, we have virtually no budget, so all software will be open-source and most if not all the hardware will be provided by E-Waste of Colorado.

Signed:

_______________________________
Representative of E-Waste of Colorado

_______________________________
Jared Sharpe

_______________________________
Scott Childers

_______________________________
Christopher Jones